# BMSE3153 Practice — NPV & ROI (Tutorial Style)

These two questions mirror Tutorial 1 Questions 3 and 4. Work them out on your own, then check the separate answer document (practice_npv_answers.docx).

## Question 1

Using a 10% discount rate, calculate the Net Present Value (NPV) and Return on Investment (ROI) for Project M below. Based on your calculations, analyse whether the project is attractive or should be rejected. Explain your answer.

Note: Show your workings in the calculation. Negative values represent costs. Discount factors round up to 4 decimal points. All other figures round up to the nearest integer. ROI in percentage, rounds up to 2 decimal points.

| Year | 0 | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- | --- |
| Project M (RM) | -80,000 | 25,000 | 25,000 | 25,000 | 35,000 |

NPV: ______________________    ROI: ______________________

Comment:

## Question 2

Using a 10% discount rate, calculate the NPV and ROI for Project P and Project Q. Based on your calculations, suggest the most profitable project. Explain your answer. Show your calculation to justify your answer. Discount factors round up to 4 decimal points. Discount Rate: 10% for both projects. ROI: Use discounted value.

Project P

|  | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Costs | 120,000 | 40,000 | 40,000 | 20,000 | - |
| Benefits | 0 | 60,000 | 70,000 | 90,000 | - |

Discounted Costs: ____________    Discounted Benefits: ____________

NPV: ______________________    ROI: ______________________

Project Q

|  | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Costs | 80,000 | 20,000 | 20,000 | 0 | - |
| Benefits | 0 | 50,000 | 60,000 | 50,000 | - |

Discounted Costs: ____________    Discounted Benefits: ____________

NPV: ______________________    ROI: ______________________

Most profitable project: ______________________